🛡️

TRUSTCHECK NIGERIA

Master Project Report & Build Specification

Nigeria's Community-Powered Scam & Trust Database

| Field | Details |
| --- | --- |
| Project Name | TrustCheck Nigeria — Scam & Trust Verification Platform |
| Group | Group 3 — TechCrush x Capstone |
| Group Leader | Brown (Kafayat Aziz) |
| Lecturer | Mr. Temi |
| Presentation Date | 13–14 March 2026 |
| Presenter | Anita Umasom Agi (coached by Brown) |
| Live Site (VM) | http://130.107.145.125 ¦ Azure VM: trustcheck-vm ¦ canadacentral |
| GitHub Repo | github.com/kaphaaya/trustcheck-nigeria |
| Docker Hub | hub.docker.com/u/kaphaaya ¦ kaphaaya/trustcheck-frontend:v1 ¦ kaphaaya/trustcheck-backend:v1 |
| Report Date | 7 March 2026 |
| Version | v2.0 — Full Improvements Build |

CONFIDENTIAL — GROUP 3 INTERNAL USE ONLY

# 1. Project Overview

TrustCheck Nigeria is a community-powered fraud intelligence and business trust verification platform built specifically for the Nigerian digital economy. It allows any Nigerian internet user to search a phone number, business name, or social media handle and instantly see whether other Nigerians have reported it as a scam — along with a calculated trust score, star ratings, and community discussion threads.

The platform addresses a critical gap: Nigeria has no unified, public, searchable database of reported scammers. Victims of fraud currently have no easy way to warn others, and potential victims have no fast way to verify a seller or business before sending money. TrustCheck Nigeria fills this gap.

## 1.1 The Problem We Are Solving

| Problem | Scale in Nigeria | TrustCheck Solution |
| --- | --- | --- |
| Social media vendor fraud | Millions lost monthly on Instagram/WhatsApp | Search handle before sending money |
| Fake investment platforms | Biggest fraud category 2023–2025 | Community reports with evidence upload |
| No business verification | Anyone can claim to be a registered business | CAC-linked verification with government ID check |
| Victim isolation | Victims cannot find each other to share warnings | Threaded comment discussions on every report |
| No accountability | Fraudsters operate with impunity across platforms | Named, categorised, searchable permanent record |

## 1.2 Platform Mission

"To be Nigeria's most trusted digital safety infrastructure — making it impossible for scammers to hide and easy for honest businesses to prove their legitimacy."

# 2. Technical Architecture — 3-Tier Dockerized Stack

## 2.1 Stack Overview

| Tier | Technology | Container | Port | Role |
| --- | --- | --- | --- | --- |
| Frontend | HTML5 / CSS3 / Vanilla JS + Nginx | trustcheck-frontend | 80 | Serves UI to browser |
| Backend | Python 3.11 + Flask + Gunicorn | trustcheck-backend | 5001→5000 | REST API, business logic |
| Database | PostgreSQL 15-alpine | trustcheck-db | 5432 (internal) | Persistent data store |

## 2.2 Infrastructure

| Component | Details |
| --- | --- |
| Azure VM | trustcheck-vm ¦ Standard_B2ats_v2 ¦ canadacentral ¦ Zone 2 ¦ IP: 130.107.145.125 |
| Network | trustcheck-network (Docker bridge) ¦ Ports open: 22, 80, 5001 |
| CI/CD | GitHub Actions → Docker Hub push → SSH deploy to Azure VM on every main push |
| Orchestration | Docker Compose v3.8 ¦ healthcheck on db ¦ depends_on with service_healthy |
| Volumes | postgres_data (DB persistence) ¦ uploads_data (file storage) |
| Secrets | .env file (NOT committed to Git) ¦ DB_PASSWORD, SECRET_KEY, JWT_SECRET, MAIL creds, PREMBLY_KEY |

# 3. Database Schema — Full v2

## 3.1 Tables Overview

| Table | Purpose | Key Fields |
| --- | --- | --- |
| users | Auth — registered accounts | email, password_hash, role, is_verified, otp_code, otp_expires |
| reports | Scam/fraud reports from community | subject, category, description, rating, upvotes, downvotes, proof_path, user_id |
| businesses | Business verification submissions | cac_number (NOT NULL), status, badge_type, owner_id, verification_type |
| reviews | Star ratings + comments on any subject | subject, rating (1–5), comment, parent_id (threading), user_id |
| replies | Threaded comments on reports | report_id, comment, user_name, created_at |
| votes | Upvote/downvote tracking per user | report_id, user_id (or session), direction, created_at |
| notifications | In-app notifications for users | user_id, message, is_read, created_at |

## 3.2 Key Schema Rules

- cac_number is NOT NULL on businesses table — CAC is mandatory, no exceptions

- proof_path stores file path on server (not base64 blob) — far more efficient

- role field on users: 'user' | 'business_owner' | 'admin' — controls access

- parent_id on reviews enables threaded discussion (reply to a review)

- rating on reports (1–5 stars) is separate from reviews — reporter rates the entity

- Trust score = algorithm using report_count + unique reporters + avg_rating + vote_score + account_age

# 4. API Endpoints — Full v2

## 4.1 Authentication

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| POST | /api/auth/register | Create new account (name, email, password) | None |
| POST | /api/auth/login | Login, returns JWT token | None |
| POST | /api/auth/verify-email | Verify OTP code sent to email | None |
| POST | /api/auth/resend-otp | Resend 6-digit OTP | None |
| POST | /api/auth/google | Google OAuth token exchange | None |

## 4.2 Reports

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/reports | Recent reports feed (paginated) | None |
| POST | /api/reports | Submit new report (with file upload + rating) | Optional |
| POST | /api/reports/:id/vote | Upvote or downvote a report | Optional |
| GET | /api/reports/:id/replies | Get threaded replies for report | None |
| POST | /api/reports/:id/replies | Post a reply/comment on report | Optional |
| POST | /api/reports/:id/flag | Flag report as inaccurate/abusive | Optional |

## 4.3 Search, Reviews, Businesses, Stats

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/search | Full search: reports + businesses + trust score + avg rating | None |
| GET | /api/search/autocomplete | Autocomplete suggestions (debounced) | None |
| GET | /api/reviews | Get all reviews for a subject | None |
| POST | /api/reviews | Post a star review with comment | Optional |
| POST | /api/verify-business | Submit business for CAC + ID verification | Optional |
| GET | /api/stats | Platform-wide stats (totals, categories, platforms) | None |
| GET | /api/health | Health check — backend + DB status | None |

# 5. Full Feature Status Tracker

Every feature discussed across all sessions — original build, session improvements, and new additions — tracked below.

| Feature | Status | Description | Priority |
| --- | --- | --- | --- |
| 3-Tier Docker Stack | DONE | Frontend + Backend + PostgreSQL in Docker Compose | Capstone core |
| Nginx Frontend Container | DONE | Serves index.html on port 80 | Capstone core |
| Flask REST API | DONE | All core endpoints working | Capstone core |
| PostgreSQL Database | DONE | reports + businesses tables, persistent volume | Capstone core |
| GitHub Actions CI/CD | DONE | Auto-deploys to Azure VM on push to main | Capstone core |
| Azure VM Deployment | DONE | trustcheck-vm, IP 130.107.145.125, Docker running | Capstone core |
| Scam Report Submission | DONE | Form with type, category, description, proof upload | Core |
| Business Verification Form | DONE | Submit for verification, stored as pending | Core |
| Trust Score | DONE | Calculated from report count (basic algorithm) | Core |
| Search (All Types) | DONE | Phone, business, social, all — search reports + businesses | Core |
| Recent Feed | DONE | Live feed of latest reports, auto-refreshes every 60s | Core |
| Stats Bar | DONE | Total reports, today's reports, verified businesses | Core |
| User Auth (JWT) | NEW | Register, login, JWT tokens, bcrypt password hashing | P1 — Critical |
| Email OTP Verification | NEW | 6-digit OTP on register, 10min expiry, resend option | P1 — Critical |
| Google OAuth Sign-In | NEW | Sign in with Google — no password needed | P1 — High |
| Commenter Privacy | NEW | Display names only, email never exposed in API, encrypted at rest | P1 — Critical |
| Star Ratings on Reports | NEW | Reporter rates entity 1–5 stars when submitting report | P1 — Critical |
| Star Ratings (Reviews) | NEW | Separate review modal: rate + comment any entity | P1 — Critical |
| Avg Rating in Search | NEW | Search results show average star rating + review count | P1 — High |
| Upvote/Downvote Reports | NEW | Community votes on report credibility | P1 — High |
| Threaded Comments | NEW | Reply threads on every report, expandable | P1 — High |
| Autocomplete Search | NEW | Suggestions as you type (300ms debounce) | P2 |
| Toast Notifications | NEW | Slide-in success/error toasts, auto-dismiss 3.5s | P2 |
| Loading States on Buttons | NEW | Spinner + disabled state on all submit buttons | P2 |
| CAC Mandatory Field | NEW | CAC number required for business verification — validated | P1 — Critical |
| CAC Portal Integration | NEW | Backend checks CAC search.cac.gov.ng to validate registration number | P1 — Critical |
| Prembly ID Verification | NEW | NIN/BVN/Passport/Driver's License matched to govt database | P1 — Critical |
| File Upload (Real) | NEW | Actual file storage replacing base64 — Flask file endpoint | P1 — Critical |
| Report Flagging | NEW | Flag report as inaccurate — moderation queue | P2 |
| Mobile Responsive | NEW | 768px + 480px breakpoints, touch-friendly | P2 |
| Nav User Avatar | NEW | Shows initials, name when logged in | P2 |
| Trust Score v2 | NEW | Weighted: report_count + unique_reporters + avg_rating + votes + account_age | P1 — High |
| ESC Key to Close Modal | NEW | ESC closes any open modal | P2 |
| Guest Warning on Reports | NEW | Notice shown if submitting report without login | P2 |
| Verified/HighRisk Badges | NEW | Green verified badge, red high-risk badge on business results | P1 — High |
| Admin Dashboard | FUTURE | Approve/reject verifications, moderate flagged reports | Post-launch |
| Business Profile Page | FUTURE | Full-page business profile with all reviews + verification | Post-launch |
| NDPR/Privacy Policy Page | FUTURE | Legal compliance — required for operation in Nigeria | Post-launch |
| Terms of Service Page | FUTURE | Legal protection for platform and users | Post-launch |
| WhatsApp Share Button | FUTURE | Share scam report directly to WhatsApp | Post-launch |
| SEO Meta Tags | FUTURE | Search engine visibility — title, description, OG tags | Post-launch |
| API Rate Limiting | FUTURE | Flask-Limiter: 10 reports/user/hour | Post-launch |
| Pagination on Search | FUTURE | Load more results — currently shows all | Post-launch |
| Appeal Process | FUTURE | Business can contest a report via formal process | Post-launch |
| Public Developer API | FUTURE | Paid API access for B2B integrations | Revenue — v3 |

# 6. What You Need To Do — Brown's Action List

These are the things only you can do on your end. The code will be ready — but these external accounts and credentials must be set up by you before testing.

## 6.1 Google OAuth Setup (for Sign in with Google)

This is free and takes about 15 minutes.

| Step | Action | What to Get |
| --- | --- | --- |
| 1 | Go to console.cloud.google.com — sign in with your Google account | — |
| 2 | Create a new project — name it 'TrustCheck Nigeria' | Project ID |
| 3 | Go to APIs & Services → OAuth consent screen → External → Fill in app name + your email | — |
| 4 | Go to APIs & Services → Credentials → Create Credentials → OAuth 2.0 Client ID → Web Application | — |
| 5 | Add Authorized Origins: http://localhost and http://130.107.145.125 | — |
| 6 | Copy your Client ID — it looks like: 123456789-abc.apps.googleusercontent.com | GOOGLE_CLIENT_ID |
| 7 | Add GOOGLE_CLIENT_ID to your .env file and share with Claude to put in the code | Add to .env |

## 6.2 Prembly API Setup (for CAC + NIN + Passport Verification)

Prembly is a Nigerian identity verification API — free trial available.

| Step | Action | What to Get |
| --- | --- | --- |
| 1 | Go to prembly.com → Sign up for a free account | — |
| 2 | Verify your email, complete basic KYC for API access | — |
| 3 | Go to Dashboard → API Keys → Copy your live API key | PREMBLY_API_KEY |
| 4 | Also note your App ID from the dashboard | PREMBLY_APP_ID |
| 5 | Add both to your .env file — free trial gives you test lookups | Add to .env |
| NOTE | For capstone demo: you can use MOCK mode (no real API calls) — we will toggle this in the code | PREMBLY_MOCK=true |

## 6.3 SendGrid Email Setup (for OTP emails)

Free tier gives 100 emails/day — enough for testing and early users.

| Step | Action | What to Get |
| --- | --- | --- |
| 1 | Go to sendgrid.com → Sign up free | — |
| 2 | Verify your email, complete sender verification | — |
| 3 | Go to Settings → API Keys → Create API Key (Full Access) → Copy it | SENDGRID_API_KEY |
| 4 | Add a Sender — use your email address as the From address | SENDGRID_FROM_EMAIL |
| 5 | Add both to .env file | Add to .env |
| NOTE | For capstone demo: OTPs will print to backend Docker logs if SendGrid is not set up — that works for testing | Check docker logs |

## 6.4 The .env File You Need to Create

Create this file in your project root (same folder as docker-compose.yml). NEVER commit it to GitHub.

Filename: .env

| Variable | Value / Where to Get It |
| --- | --- |
| DB_PASSWORD | Choose any strong password e.g. TrustCheck2026! |
| SECRET_KEY | Generate: python -c "import secrets; print(secrets.token_hex(32))" |
| JWT_SECRET | Generate same way as SECRET_KEY above — different value |
| GOOGLE_CLIENT_ID | From Google Cloud Console (Section 6.1 Step 6) |
| SENDGRID_API_KEY | From SendGrid dashboard (Section 6.3 Step 3) |
| SENDGRID_FROM_EMAIL | Your verified sender email on SendGrid |
| PREMBLY_API_KEY | From Prembly dashboard (Section 6.2 Step 3) |
| PREMBLY_APP_ID | From Prembly dashboard (Section 6.2 Step 4) |
| PREMBLY_MOCK | Set to 'true' for capstone demo (no real verification calls) |
| FRONTEND_URL | http://localhost for local, http://130.107.145.125 for Azure |

## 6.5 GitHub Repository Setup

| Step | Action |
| --- | --- |
| 1 | Go to github.com/kaphaaya/trustcheck-nigeria → Settings → Secrets and variables → Actions |
| 2 | Add Repository Secret: DOCKER_USERNAME = kaphaaya |
| 3 | Add Repository Secret: DOCKER_PASSWORD = your Docker Hub password |
| 4 | Add Repository Secret: AZURE_VM_IP = 130.107.145.125 |
| 5 | Add Repository Secret: AZURE_SSH_KEY = contents of your ~/.ssh/id_rsa private key file |
| 6 | Add all group members (Liberty, Orji, Anita, Mika, Tunde, Divine) as Collaborators |
| 7 | Make sure .env is in .gitignore — NEVER push it to GitHub |

# 7. Build Order — What Gets Built & When

| File | What Changes | Why |
| --- | --- | --- |
| backend/app.py | Full rewrite: JWT auth, OTP, Google OAuth, file uploads, star ratings, votes, replies, reviews, CAC mock verification, Prembly mock ID check, weighted trust score | Core of everything — all new features live here |
| backend/requirements.txt | Add: flask-jwt-extended, bcrypt, flask-mail, sendgrid, python-dotenv, flask-limiter, requests, werkzeug | New dependencies for auth + integrations |
| backend/Dockerfile | Add uploads/ directory creation, update pip install | Support real file uploads |
| frontend/index.html | Already improved (1,847 lines). Minor tweaks: Google Sign-In SDK, connect all API calls to new endpoints | Frontend is largely done from last session |
| docker-compose.yml | Add .env_file reference, healthcheck on db, uploads volume, expose 5001 | Production-ready compose file |
| .env | YOU create this — see Section 6.4 | All secrets — never committed to Git |
| .gitignore | Ensure .env, __pycache__, uploads/, *.pyc are all excluded | Security — never expose secrets |
| .github/workflows/deploy.yml | Update to copy .env to VM via SSH before docker-compose up | CI/CD must carry secrets securely |

# 8. Testing Plan — What to Test & How

## 8.1 Local Testing (Docker on your machine)

| Test | How to Test | Expected Result |
| --- | --- | --- |
| App starts up | Run: docker-compose up --build ¦ Visit http://localhost | Homepage loads, stats show 0 |
| Register account | Click Login/Sign Up → fill form → submit | OTP screen appears, check email or docker logs for code |
| OTP verification | Enter 6-digit code from email | Modal closes, nav shows your name |
| Login | Login → Login tab → enter credentials | Logged in, avatar shows in nav |
| Submit report | Click Report Scam → fill all fields → add star rating → submit | Toast success, report appears in feed |
| Search | Type the subject you just reported into search box | Results show report, trust score, star rating |
| Leave a review | Search something → click Leave a Review button → rate + comment | Review posts, avg rating updates in search |
| Vote on report | In search results → click thumbs up on a report | Vote count increments, button highlights |
| Reply thread | Click '0 replies' on a report → type reply → Post | Reply appears in thread |
| Business verify | Click Verify Business → fill ALL fields including CAC → submit | Success message, mock CAC check passes |
| CAC validation | Try submitting without CAC number | Red error on CAC field, form does not submit |
| File upload | On report form → click upload → choose a JPG image | Filename shows, upload-area turns green |
| Mobile view | Open Chrome DevTools → toggle device toolbar → pick iPhone | Layout adjusts, no horizontal scroll |

## 8.2 Commands to Run

Run all of these from inside your trustcheck-nigeria project folder:

- Start everything: docker-compose up --build

- Check containers running: docker ps

- Check backend logs (for OTP codes): docker logs trustcheck-backend -f

- Check DB: docker exec -it trustcheck-db psql -U postgres -d trustcheck -c "SELECT * FROM users;"

- Stop everything: docker-compose down

- Reset DB completely: docker-compose down -v (removes all data — use with care)

- Rebuild just backend: docker-compose build backend && docker-compose up -d

## 8.3 When Testing With the Group

- Start the Azure VM: az vm start --resource-group afritech-pulse-rg --name trustcheck-vm

- SSH in: ssh -i ~/.ssh/id_rsa azureuser@130.107.145.125

- Copy your .env to VM: scp -i ~/.ssh/id_rsa .env azureuser@130.107.145.125:~/trustcheck-nigeria/

- Start on VM: cd trustcheck-nigeria && docker-compose up -d

- Test at: http://130.107.145.125

- Share that URL with Anita for rehearsal

- STOP the VM after testing to save Azure credits: az vm deallocate --resource-group afritech-pulse-rg --name trustcheck-vm

# 9. Revenue Model — How TrustCheck Makes Money

| Stream | Description | Price | When |
| --- | --- | --- | --- |
| Business Verification Fee | One-time fee for verified badge. API cost ~₦400. Margin is ~90% | ₦5,000–₦15,000 | Launch |
| Premium Listing | Verified businesses appear at top of search results + featured section | ₦3,000–₦8,000/mo | Month 2 |
| API Access (B2B) | Fintechs, e-commerce, logistics pay per lookup of your fraud database | ₦10–₦50/call | Month 6 |
| Intelligence Reports | Monthly scam trend reports sold to banks, EFCC, telcos, CBN | ₦50k–₦200k/report | Month 4 |
| Affiliate Partnerships | Cybersecurity, VPN, identity protection contextual recommendations | Commission % | Month 3 |
| Promoted Alerts | EFCC, CBN, FCCPC pay to display scam awareness alerts | Negotiated | Month 6 |

# 10. Hosting & Infrastructure Costs

## 10.1 Current Capstone Setup (Testing Only)

| Item | Cost | Notes |
| --- | --- | --- |
| Azure VM Standard_B2ats_v2 | ~$7–10/month | Your current VM — only run when testing |
| Azure Disk (OS + data) | ~$2/month | Included with VM |
| Docker Hub | Free | Public repos are free |
| GitHub Actions CI/CD | Free | 2,000 mins/month free |
| SendGrid (OTP emails) | Free | 100 emails/day free tier |
| Prembly (capstone demo) | Free / Mock mode | Use PREMBLY_MOCK=true for demo |
| TOTAL (capstone) | ~$10/month | Only billed when VM is running |

## 10.2 Production Launch Costs

| Item | Cost/month | Notes |
| --- | --- | --- |
| Azure VM Standard_B2s (2 vCPU, 4GB) | ~$30–35 | Upgrade from B2ats for real traffic |
| Azure Managed Disk | ~$4 | Persistent storage |
| Outbound data transfer | ~$2–10 | First 5GB free, then $0.08/GB |
| Domain name (.com.ng) | ~₦1,800/year | trustchecknigeria.com.ng — via Namecheap |
| SSL Certificate | Free | Let's Encrypt via Certbot |
| SendGrid (email) | Free → $15/mo | Free: 100/day. Paid: 50k/month |
| Prembly verification API | ₦100–400/verification | Pay per verification — charge businesses more |
| TOTAL (production) | ~$40–55/month | ~₦65,000–85,000/month |

Your first paying business verification customer (₦5,000) covers 2–3 months of hosting.

# 11. Site Critique & What Is Still Missing

## 11.1 What Is Good (Keep)

- Dark theme + green accent — professional, distinctive, memorable

- Trust score circle — instantly communicates risk level visually

- Search with type tabs (Phone / Business / Social) — smart UX

- Live recent feed — makes the platform feel active and alive

- Stats bar — social proof, builds credibility

- Mobile-responsive layout (improved in v2)

- Docker + CI/CD pipeline — production-grade deployment

## 11.2 Critical Gaps Still Outstanding (Post-Capstone)

| Gap | Risk | Solution |
| --- | --- | --- |
| No Terms of Service | Legal | Required under Nigerian NDPR law before launch |
| No Privacy Policy | Legal | Must explain what data is collected and why |
| No appeal process | Ethical + Legal | Falsely-reported businesses need removal mechanism |
| No content moderation | Liability | Defamatory reports can currently be submitted freely |
| No SEO | Growth | Meta tags, OG tags — how Google finds TrustCheck |
| No WhatsApp share | Growth | Single biggest organic growth lever in Nigeria |
| No pagination | Performance | 500+ reports loads slowly — need load more / pages |
| No rate limiting | Security | Bots can submit unlimited false reports |
| No admin dashboard | Operations | Manual approval of business verifications via DB for now |
| No 404 page | UX | Bad URLs show a broken Nginx default page |
| No About page | Trust + UX | New users have no context for what the site is |

# 12. Presentation Notes — Group 3

## 12.1 Who Does What

| Role | Person | Responsibility |
| --- | --- | --- |
| Primary Presenter | Anita Umasom Agi | Walks Mr. Temi through the full live demo + slides |
| Group Leader / Director | Brown (Kafayat Aziz) | Coaches Anita, runs Azure VM, answers technical Q&A |
| Technical Support | Liberty Oni | Backup on Docker/deployment questions |
| All Members | Everyone | Must know the project well enough to answer basic Q&A |

## 12.2 Rehearsal Schedule

| Date | Session | Who | Goal |
| --- | --- | --- | --- |
| Mon 9 Mar | Development kickoff — all improvements merged | Brown | Working build |
| Wed 11 Mar | Rehearsal #1 — Anita walks through demo | Brown + Anita | Full run-through |
| Thu 12 Mar | Final rehearsal — full simulation on Azure VM | Brown + Anita + All | Perfect run |
| Fri/Sat 13–14 Mar | PRESENTATION to Mr. Temi | All Group 3 | DELIVER |

End of Report

TrustCheck Nigeria v2 — Built by Group 3 | Led by Brown (Kafayat Aziz)